

WEEKLY REPORTS

Name:Karen Marwiro

Program:Information Technology

Month:Sep Week2(8-12)

|  |  |
| --- | --- |
| MONDAY ASSIGNED   * Create company registration forms for PBC and PLC * Coding session | MONDAY DONE   * Created database tables for modules I wanted to implement * Attended the coding session |
| WEDNESDAY ASSIGNED   * Implement the pbc and plc forms into existing setup * SEO for Aquamark * Make views for Rbac and ensure role assignment | WEDNESDAY DONE   * Started to create folders for pbc and plc * Made SEO for aquamark |
| FRIDAY ASSIGNED   * Finish Rbac * Presentation of Alpha Empire website * Fix forms to submit to the database | FRIDAY DONE   * Finishes the rbac module and the users module * Presented the Alpha Empire website * Fixed form to submit to the database |

FURTHER NOTES

* There is a new project for the company registration that involves registering companies online.
* The core focus now is on the PBC as well as the PLC.
* Had to fix the search engine optimization for the Aquamark website
* Presentation of progress on the Alpha Empire company registration website

CHALLENGES FACED

Full functionality of other modules eg, rbac and settings

Form submissions

Work overload

RECOMMENDATIONS

More time into studying the code without really using ai

Less work so that we focus and be done with one task

OVERVIEW

The development of the Alpha Empire company registration website is taking more time that it should. Some challenges being faced including more work, limited knowledge on the code. We had a coding session on Monday with Sir Widdlack as he showed us what we are supposed to be doing. The presentation of the work was done on Friday as we explored the functionality of the website for bot the frontend and the backend.